PROJECT REQUIREMENT DOCUMENT

AI-Powered Interview Preparation Coach

A Multimodal AI System for Technical Interview Practice

| Project Type | Capstone Project (Semester 6) |
| --- | --- |
| Team Size | 5 Members |
| Target Deadline | First Week of April 2026 |
| Document Version | 1.0 (February 2026) |

# Table of Contents

1. Executive Summary

2. Project Vision and Objectives

3. Team Composition

4. Technical Architecture

5. System Workflow

6. Features

7. Timeline

8. Deliverables

9. Risks

10. Testing

11. Future

12. Conclusion

# 1. Executive Summary

The AI-Powered Interview Preparation Coach is an innovative web-based application designed to revolutionize how engineering students prepare for technical and behavioral interviews. By leveraging cutting-edge multimodal AI technology, the system simultaneously analyzes three critical interview dimensions: technical knowledge accuracy, verbal communication clarity, and visual body language confidence.

## Core Innovation

Our system's competitive advantage lies in its implementation of Retrieval Augmented Generation (RAG). Unlike conventional AI chatbots that generate responses from general knowledge, our platform retrieves "Ideal Answers" from a curated Vector Database, enabling highly accurate technical evaluation. This approach ensures that candidates are assessed against industry-standard responses, providing feedback that mirrors real-world interview expectations.

## Market Need

Current interview preparation tools focus primarily on question banks or simple chatbot interactions. They fail to provide comprehensive feedback on non-verbal communication and lack the precision needed for technical role preparation. Our platform addresses this gap by offering a holistic, AI-driven interview simulation that prepares candidates for the complete interview experience.

## Expected Impact

By the project's completion, we aim to deliver a production-ready system that significantly improves students' interview performance through personalized, data-driven feedback. The platform will serve as both a technical assessment tool and a confidence-building resource, addressing the complete spectrum of interview preparation needs.

# 2. Project Vision and Objectives

## 2.1 Vision Statement

To create an accessible, intelligent, and comprehensive interview preparation platform that democratizes access to high-quality interview coaching through AI technology.

## 2.2 Primary Objectives

Develop multimodal AI system analyzing verbal responses, facial expressions, and body language in real-time

Implement RAG-based architecture using LangChain and ChromaDB for accurate technical assessment

Create intuitive Streamlit web interface guiding users through complete interview preparation

Deliver comprehensive feedback covering technical accuracy, communication quality, and confidence indicators

Build scalable, modular codebase extensible with additional interview types and analysis features

## 2.3 Success Criteria

System evaluates technical responses with 85%+ alignment to expert assessments

Real-time processing with latency under 2 seconds per analysis cycle

User interface receives System Usability Scale (SUS) score > 70 from beta testers

Successful end-to-end workflow demonstration for minimum 5 technical roles

Complete documentation and clean, maintainable code repository

# 3. Team Composition and Responsibilities

Our team of five members brings complementary expertise across AI, computer vision, natural language processing, and frontend development.

| Member | Role | Key Responsibilities |
| --- | --- | --- |
| Suraj | AI Architect & Backend Lead | LangChain & RAG implementation, ChromaDB setup, Groq API integration, Scoring algorithms, Backend API |
| Ishani | Computer Vision Engineer | OpenCV webcam capture, MediaPipe facial landmarks, Gaze tracking, Posture analysis, Video preprocessing |
| Jigyasu | Speech & NLP Engineer | Whisper STT integration, Audio processing, Filler word detection, Speaking pace analysis, Communication scoring |
| Shivangi | Frontend Lead (UI/UX) | Streamlit interface design, Navigation flow, Session state management, Role selection UI, Real-time feedback display |
| Sanskriti | Integration & Data Engineer | Dataset creation (200+ questions), Data structuring, Frontend-backend integration, Data validation, Integration testing |

## 3.1 Collaboration Model

While each team member leads their designated area, we adopt an agile, cross-functional approach. Weekly sync meetings ensure alignment, and pair programming facilitates knowledge transfer during critical integration phases.

# 4. Technical Architecture

Our system leverages a modern, open-source AI stack designed for scalability, modularity, and performance.

## 4.1 Technology Stack

| Component | Technology | Purpose |
| --- | --- | --- |
| AI Orchestration | LangChain (Python) | Manages workflow from input to feedback, coordinates retrieval and LLM interaction |
| Large Language Model | Llama 3 (via Groq API) | High-quality NLU for comparing responses, optimized inference speeds |
| Vector Database | ChromaDB | Stores question/answer embeddings, enables semantic similarity search |
| Web Framework | Streamlit | Rapid development of interactive ML interfaces with session state support |
| Computer Vision | OpenCV & MediaPipe | Video capture/preprocessing and robust facial landmark detection |
| Speech Processing | OpenAI Whisper | State-of-the-art ASR with high accuracy across accents |

## 4.2 System Architecture

Multi-layered architecture:

Presentation: Streamlit frontend (UI/session state)

Capture: OpenCV and audio recording (multimodal input)

Processing: Whisper (STT), MediaPipe (CV), NLP modules

Intelligence: LangChain (RAG retrieval and LLM evaluation)

Data: ChromaDB vector store and question database

## 4.3 Data Flow

User Input → Multimodal Capture (Video+Audio) → Parallel Processing (Gaze+STT) → Text Transcript → RAG Retrieval (Ideal Answer) → LLM Comparison & Scoring → Aggregated Feedback → Dashboard Display

# 5. System Components and Workflow

## 5.1 User Onboarding

### Welcome Screen

System overview and expectations

Technical requirements check (camera/mic permissions)

Privacy and data usage information

### Role Selection

Users select target role from:

AI/ML Engineer

Data Scientist

Software Developer (Frontend/Backend/Full Stack)

DevOps Engineer

Data Engineer

## 5.2 Interview Loop

### Step 1: Introduction Question

AI initiates with "Tell me about yourself" to warm up and calibrate baseline metrics.

### Step 2: RAG-Based Question Retrieval

Converts selected role into embedding vector

Performs similarity search in ChromaDB

Retrieves top-k relevant questions (k=5-10)

Selects questions ensuring diversity across subtopics

### Step 3: Multimodal Capture

Video Analysis (Ishani's Module):

OpenCV captures 30fps webcam stream

MediaPipe detects 468 facial landmarks

Gaze tracking: eye direction vectors from iris/pupil

Posture analysis: head angle and shoulder alignment

Metrics: eye contact %, head movement stability, posture score

Audio Recording:

5-second audio chunks for real-time processing

Audio buffered and saved for Whisper processing

### Step 4: Speech-to-Text (Jigyasu's Module)

Whisper base/small model (accuracy-speed balance)

Timestamped transcription with confidence scores

Text cleaning and punctuation restoration

### Step 5: NLP Analysis

Filler Word Detection:

Patterns: um, uh, like, you know, sort of, kind of, basically, actually

Frequency: fillers per 100 words

Speaking Pace Analysis:

Words per minute (WPM) calculation

Optimal range: 130-160 WPM for technical interviews

Pause detection: natural vs. uncomfortable pauses

Fluency Metrics:

Sentence structure coherence

Vocabulary richness (unique word ratio)

Clarity score (sentence length and complexity)

### Step 6: Technical Evaluation (Suraj's Module)

Retrieve ideal answer from ChromaDB for current question

LangChain constructs structured prompt with Question, User Answer, Ideal Answer, Criteria

Llama 3 compares responses across Technical Accuracy, Completeness, Clarity, Terminology

Generate structured score (0-100) with specific feedback

## 5.3 Result Dashboard

After completion, system presents comprehensive dashboard:

### Technical Proficiency (0-100)

Weighted average of individual question scores

Question-by-question breakdown with feedback

Identification of strong areas and knowledge gaps

### Confidence Score (0-100)

Derived from eye contact % and posture stability

Gaze consistency visualization

Tips for improving non-verbal communication

### Communication Score (0-100)

Composite metric: filler frequency, pace, fluency

Specific feedback on communication patterns

Comparison to professional benchmarks

### Overall Performance

Weighted aggregate of all dimensions

Personalized improvement recommendations

Option to save/export full report

# 6. Feature Specifications

## 6.1 Must-Have Features (MVP)

Real-time webcam and microphone capture

Speech-to-text using Whisper

Basic gaze tracking and eye contact measurement

RAG-based question retrieval from vector database

Technical answer evaluation via LLM comparison

Filler word detection and speaking pace analysis

Result dashboard with 3D scoring

Support for minimum 3 technical roles

## 6.2 Nice-to-Have Features

User authentication and session persistence

Historical performance tracking

Advanced posture analysis beyond face

Sentiment analysis (nervousness/confidence detection)

Custom question upload functionality

Comparative analytics (percentile rankings)

Video playback with annotated feedback

Export detailed PDF report with charts

# 7. Implementation Timeline

Phased approach over 8 weeks (Feb 7 - Apr 7, 2026):

| Phase | Duration | Key Deliverables | Owner |
| --- | --- | --- | --- |
| Phase 1: Foundation | Feb 7-21 (2 weeks) | Git repo, Dataset (200+ questions), Basic UI, ChromaDB schema | Suraj, Sanskriti, Shivangi |
| Phase 2: Sensing | Feb 21-Mar 7 (2 weeks) | Whisper STT, OpenCV capture, MediaPipe face mesh, Gaze tracking, NLP basics | Jigyasu, Ishani, Shivangi |
| Phase 3: Intelligence | Mar 7-21 (2 weeks) | LangChain RAG pipeline, Groq integration, Scoring logic, Complete NLP, Backend APIs | Suraj, Jigyasu |
| Phase 4: Integration | Mar 21-Apr 7 (2.5 weeks) | End-to-end integration, Dashboard, Testing, Optimization, Documentation, Presentation | All Members |

## 7.1 Milestones

Week 2 (Feb 21): Dataset complete, basic UI functional, repository setup

Week 4 (Mar 7): All capture modules working independently, STT functional

Week 6 (Mar 21): RAG pipeline operational, scoring logic complete

Week 8 (Apr 4): Full system integrated, demo-ready

# 8. Deliverables and Success Metrics

## 8.1 Primary Deliverables

### 1. Source Code Repository

Clean, documented GitHub repository

Modular folder structure (frontend/backend/CV/NLP/data)

Comprehensive README

requirements.txt

### 2. Dataset

Structured CSV/JSON with 200+ questions

Fields: Question, Ideal Answer, Domain, Difficulty, Role Tags

Covers minimum 5 technical roles

### 3. Project Report

Architecture, algorithms, design decisions

Testing methodology and results

Challenges and solutions

Future roadmap

### 4. Live Demonstration

Working Streamlit application (local)

End-to-end workflow for 2+ roles

Technical architecture presentation

## 8.2 Success Metrics

| Metric | Target | Measurement |
| --- | --- | --- |
| Technical Accuracy | 85%+ expert agreement | Compare to manual scoring on 50 test responses |
| System Latency | < 2 sec per cycle | End-to-end processing time measurement |
| STT Accuracy | 90%+ word accuracy | Word Error Rate (WER) on test audio |
| Gaze Tracking | 80%+ precision | Manual verification of 100 video segments |
| User Satisfaction | SUS score > 70 | Survey with 10-15 beta testers |

# 9. Risk Assessment and Mitigation

| Risk | Probability | Impact | Mitigation |
| --- | --- | --- | --- |
| API rate limits/costs | Medium | High | Use free tiers; local Whisper fallback; cache embeddings |
| Gaze tracking inaccuracy | High | Medium | Calibration phase; lighting guidelines; robust MediaPipe |
| Integration complexity | High | High | Early API contracts; frequent testing; dedicated integration phase |
| Dataset quality issues | Medium | High | Peer review; multiple expert validation; iterative refinement |
| Performance bottlenecks | Medium | Medium | Early profiling; optimize critical paths; async processing |
| Whisper transcription errors | Medium | Medium | Larger model if needed; confidence filtering; manual testing |
| User hardware limitations | Medium | Medium | Document min requirements; graceful degradation; optimize for common hardware |

# 10. Testing and Quality Assurance

## 10.1 Testing Strategy

### Unit Testing

NLP functions (filler detection, WPM)

Gaze tracking on labeled videos

RAG retrieval accuracy

LLM prompt construction

### Integration Testing

End-to-end workflow (capture to dashboard)

Frontend-backend API communication

LangChain → ChromaDB → Groq data flow

Session state management

### Performance Testing

Latency measurement per step

Memory profiling during extended sessions

Concurrent user simulation

Browser compatibility (Chrome, Firefox, Edge)

### Accuracy Validation

Expert comparison: 50 responses

Whisper accuracy on diverse accents/audio quality

Gaze detection precision (various lighting/angles)

Filler word detection recall/precision

### User Acceptance Testing

Beta testing with 10-15 students

System Usability Scale (SUS) survey

Qualitative UI/UX feedback

Bug reporting and tracking

## 10.2 QA Practices

Code reviews: all PRs reviewed by ≥1 member

CI: automated testing on every commit

Documentation: inline comments and docstrings

Version control: feature branches, descriptive commits

Weekly demo sessions

# 11. Future Enhancements and Roadmap

Beyond capstone scope, potential enhancements for production-ready commercial product:

## Advanced Analytics

Historical performance tracking

Personalized learning recommendations

Comparative benchmarking

Progress visualization with interactive charts

## Extended Interview Types

Behavioral (STAR method evaluation)

System design (whiteboarding simulation)

Live coding (real-time code quality)

HR round (cultural fit analysis)

## Multimodal Enhancements

Full body posture (pose estimation)

Micro-expression detection (emotional intelligence)

Voice tone/pitch analysis (enthusiasm/confidence)

Background/appearance assessment

## Platform Expansion

Mobile app (iOS/Android)

Cloud deployment (multi-user)

ATS integration

Corporate B2B (enterprise training)

## AI Model Improvements

Fine-tuned domain-specific LLMs

Multi-language support

Adaptive difficulty adjustment

Custom question generation from job descriptions

# 12. Conclusion

The AI-Powered Interview Preparation Coach represents a significant advancement in interview preparation technology by combining multimodal AI analysis with RAG-based technical evaluation. This capstone project challenges our team to integrate cutting-edge technologies—LangChain, ChromaDB, Llama 3, OpenCV, MediaPipe, and Whisper—into a cohesive, user-friendly application.

Our clear division of responsibilities ensures each team member develops deep expertise while maintaining collaborative alignment through regular integration milestones. The phased timeline provides realistic checkpoints balancing ambitious technical goals with practical constraints.

By the first week of April 2026, we aim to deliver not just a functional prototype, but a polished, production-quality system demonstrating our technical capabilities and providing genuine value to engineering students preparing for careers. This project serves as both a learning experience in building complex AI systems and a potential foundation for future entrepreneurial ventures.

We are excited to embark on this journey and look forward to presenting a compelling demonstration of multimodal AI in action.

# Appendix

## A. Technical Dependencies

Core Python Libraries:

streamlit==1.28.0 - Web application framework

langchain==0.0.335 - LLM orchestration and RAG

chromadb==0.4.18 - Vector database

openai-whisper==20230918 - Speech-to-text

opencv-python==4.8.1 - Computer vision

mediapipe==0.10.7 - Facial landmarks

groq==0.4.1 - Groq API client

numpy==1.24.3 - Numerical computing

pandas==2.0.3 - Data manipulation

nltk==3.8.1 - NLP utilities

## B. Folder Structure

Proposed repository organization:

interview-coach/
├── frontend/
│   ├── app.py (main Streamlit application)
│   ├── components/ (reusable UI components)
│   └── assets/ (images, styles)
├── backend/
│   ├── rag_engine.py (LangChain + ChromaDB)
│   ├── scoring.py (evaluation algorithms)
│   └── api.py (backend API endpoints)
├── cv_module/
│   ├── gaze_tracker.py
│   └── posture_analyzer.py
├── nlp_module/
│   ├── stt.py (Whisper integration)
│   ├── filler_detector.py
│   └── pace_analyzer.py
├── data/
│   ├── questions.csv
│   └── embeddings/ (ChromaDB storage)
├── tests/
├── docs/
├── requirements.txt
└── README.md

## C. Glossary

RAG: Retrieval Augmented Generation - AI technique retrieving relevant info before generating responses

Vector Database: Database optimized for storing/querying high-dimensional embedding vectors

Embedding: Numerical representation capturing semantic meaning

LLM: Large Language Model - AI trained on vast text for language understanding/generation

STT: Speech-to-Text - Converting spoken words to written text

NLP: Natural Language Processing - AI focused on human language

MediaPipe: Google's framework for multimodal ML pipelines

Gaze Tracking: Computer vision technique determining where person is looking

WPM: Words Per Minute - Measure of speaking/typing speed

## D. References

LangChain Documentation: https://python.langchain.com/docs/

ChromaDB Documentation: https://docs.trychroma.com/

Groq API Documentation: https://console.groq.com/docs

OpenAI Whisper: https://github.com/openai/whisper

MediaPipe Documentation: https://developers.google.com/mediapipe

Streamlit Documentation: https://docs.streamlit.io/